## Slide 1
AI PROGRAM UPDATES
CIO Monthly Review · June 2026 · Idea AI · AI for IT Trainings · AI for Business
FORMAT A
Executive Dashboard
17 use cases
Idea AI use cases
presented to CIO
Sep'26 target
Roadmap go-live,
prod-ready + IT SVC
369 prompts
Collected · Top 100
added to library
10K / 1000 days
Group agents target
shared with IT staff
Idea AI Use Cases
Delivery on track
17 AI use cases presented to CIO; defined roadmap to deliver by end of Sep 2026.
  Registration & POCs — by end of June
  Architecture review & FRC reviews — by July
  Weekly HOD demos (50% progress now)
  80–90% completion demo by September
  Production-ready incl. IT SVC plan
AI for IT Trainings
Resumed · 2 sessions in June
Session 1 — MCP deep dive
  Big Bets 2030 shared with all 2S IT staff
  MCP Registry & Agent Registry explained
  Group target: 10,000 agents in 1000 days
Session 2 — Agentic AI upskilling
  Spring AI & LangGraph kicked off
  Live session with business use-case demo
AI for Business
Live Rooms · Made Easy · Prompt-a-thon
AI Live Room orientation — Batch 1 & 2 done (Jun 23 & 25)
  IRP Live Room — Jun 30–Jul 2: use cases & scenarios ready, SPOC identified
  Middle Office Live Room — Jul 7–8: use cases in progress
  AI Made Easy — Batch 5 on Jul 17
  Prompt-a-thon (IT): 369 prompts → Top 100 in library
  Prompt-a-thon (IRP + BSU): OPS supported on techniques
AI Program Office · Confidential — for CIO review

## Slide 2
AI PROGRAM — DELIVERY ROADMAP & HIGHLIGHTS
CIO Monthly Review · June 2026
FORMAT B
Roadmap & Infographic
17
Idea AI use cases to CIO
369
Prompts · Top 100 in library
10K
Agents target / 1000 days
5
AI Live Rooms & batches in motion
DELIVERY ROADMAP · JUN → SEP 2026
Idea AI
Business
Milestone
End Jun
Registration
& POCs done
Jun 23 & 25
AI Live Room
Batch 1 & 2
Jun 30–Jul 2
IRP AI
Live Room
By July
Architecture
& FRC reviews
Jul 7–8
Middle Office
Live Room
Jul 17
AI Made Easy
Batch 5
By Sep '26
80–90% demo
· Prod-ready
Weekly HOD Demo Progress
Chart: 
| Done | Remaining
Progress | 50 | 50
50%
now
Target by Sep '26
80–90% completion demo,
then production-ready
AI for IT Trainings · resumed
MCP deep dive — Big Bets 2030 to all 2S IT staff; MCP & Agent Registry; 10,000-agent goal.
Agentic upskilling — Spring AI & LangGraph kicked off with a live business use-case demo.
Prompt-a-thon wins
369 prompts received · Top 100 added to prompt library.
IRP + BSU edition conducted; OPS team supported on prompt techniques.
AI Program Office · Confidential — for CIO review