## Slide 1
IDEA AI USE CASES — COLLECTION TO DELIVERY
CIO Review · June 2026 · 17 use cases in active delivery across IT, Business & All functions
USE CASES
Deep Dive
45+ use cases
Collected & shortlisted
from all-staff collection
15+ use cases
Clubbed by goal &
presented to CIO
17 in roadmap
Detailed roadmap
planned (as shared)
3 batches
Registration done with
AI Catalyst team
17 USE CASES IN DELIVERY · BY FUNCTION
DELIVERY STATUS & DATA
IT 13 use cases
01 Domain Governance Program (CAB approval)
02 Syb2ora — industry-standard DB conversion
03 Base Forge AI — quick-starter agent (DMZR as C)
04 Agile Sprint Coach
05 Self-Healing Jenkins Agent
06 Self-Healing Automation Locators
07 WTX Suite Manager
08 Unified Test Pack
09 Genie Code Reviewer
10 Risk Audit Agent
11 MS SQL Version Upgrade Agent
12 Frontend Automated Version Migration Agent
13 X-Press Dev Suite
Business 2
01 Fax Automation Agent
02 Tax Buddy Agent
All Functions 2
01 PowerPoint Presentation Agent
02 AI WCAG — Web Accessibility
Use cases by function
Chart: 
| IT | Business | All
fn | 13 | 2 | 2
17
IT
13
Business
2
All Functions
2
Delivery pipeline of 17 use cases
Registration meetings
17
Workflows identified
17
POC completed
13
Crossed 50% build
4
KEY CONSTRAINT
Sponsor required for these use cases to progress to the next build stage.
AI Program Office · Confidential — for CIO review